Construction Site activities that would needs to be looked at each of the audits

1. Local Council approval to commence work. (There may be some constraints, such as Heritage listing, Archaeological importance site, etc.)
2. Site Security arrangements.
3. Accommodation for workers (Office, Restroom facility, Lunchroom, First Aid etc.)
4. Traffic Management Plan(s) and Transportation use in and around the site.
5. Ready for Construct set of approved Drawings.
6. Permits – Hot work, Electrical Isolation, General Permits
7. Site set-up and management, security.
8. Construction worker camp (if any).
9. Screening, fencing, setting up temporary offices.
10. Demolition and site clearance.
11. Ground works such as excavation, filling and the construction of earth structures.

e.g. embankments, bunds and cuttings.

1. Construction of temporary roads, car parks, storage areas.
2. Construction of foundations and structural works.
3. Construction of the envelope of the building, principally the external facings, cladding and the fixing of windows.
4. Mechanical/electrical installations and their interface with civil and building work.
5. Associated trades i.e., joinery, painting and plastering.
6. Landscaping reinstatement and habitat restoration or creation;
7. Start-up operations and activities.
8. Contaminated Land – may need certain precautions to take when arranging disposal of materials from site. (May also need clearance certificates)
9. Waste Disposal processes.
10. Handling and Storage of Hazardous Materials on site.
11. Slips, Trips and falls.
12. Use of Resources (Water, Energy).
13. Wastewater disposal from site.
14. Handling and Disposal of Asbestos from site.
15. Working in Confined Space.
16. Working alone.
17. Electrical Hazards
18. Noise and Vibration – Emission Management
19. Machinery use on site.
20. Working in Hot weather/ Cold Weather.
21. Health Surveillance.
22. Nuisance Noise for nearby properties.
23. Dust Suppression
24. Transportation to and from site
25. Financial Implications
26. Contractor Management.
27. Use of Environmentally friendly Materials.
28. Community Liaison Activities.
29. Commissioning Report(s).
30. As Built set of drawings.
31. A site inspection shall also be completed which should include the Scaffolding Status certificate and Equipment details (Make, Model, Serial number, number of hours on clock or Km, Logbook details and service history etc)